# PROJECT SPRITE HUNTER

### Browser-based reading game for two children — Fortnite Sprites theme

Built for Mason (8, ADHD/ASD) and Carter (5) — the game must be indistinguishable from a real Fortnite UI

## Context document

Read Reading_Game_Project_Summary.docx before starting. It contains the full discovery brief: OT input, teacher feedback, co-design session responses, design principles, and the rationale for every decision in this brief. Do not ask clarifying questions that are answered there.

## The bar

The visual target is the Fortnite in-game UI — specifically the item shop, lobby screen, and loot reveal animations. An 8-year-old Fortnite player should look at this game and feel it belongs in the same universe as the real game, not a school app with a Fortnite skin slapped on it.

What is not acceptable is building to a lower bar because it is easier. A result with a light background, standard browser fonts, static elements, or anything that reads as "educational software" is a failed task, no matter how correctly the reading mechanic works.

The one-second test (mandatory, every phase): Show the current state to a hypothetical 8-year-old Fortnite player for one second. Would they think it looked like a real game? If not, the phase has not closed. Fix the most obvious failure first. Re-test. Only then does the phase close.

## The five pillars

Every decision in this build serves one of these. If a conflict arises that this brief does not cover, resolve it in favour of the pillar.

A. It never feels like school. The word is part of the game mechanic, not a test. The Sprite wants to flee. Reading the word is the act of capturing it. There is no score, no correct/incorrect, no grade. The only feedback is the game responding — Sprite caught, or Sprite moves. Rule: if a UI element could appear in a reading worksheet, remove or restyle it.

B. Failure does not exist. A wrong attempt causes the Sprite to dart away slightly and a warm positive prompt appears ("Tough one — try again!"). No red. No X. No buzzer. No counter of wrong attempts. The Sprite stays on screen. The player retries immediately. Rule: inspect every wrong-attempt code path — if any state decrements, penalises, or labels as wrong, it fails this pillar.

C. The screen is never still. The background pulses slowly. The Sprite floats, glows, and moves. Particles drift. The XP bar fills with a satisfying animation on capture. The session-end collection screen is a reveal, not a list. Rule: take a screenshot mid-session and ask — does this look like a frozen frame? If yes, add motion.

D. Rarity is everything. The Sprite rarity system (common → uncommon → rare → epic → legendary) maps directly onto word difficulty tiers. Harder words unlock rarer Sprites. The player always knows a rarer Sprite is possible. The legendary Zero Point Sprite (space/black hole theme) is the ultimate unlock. Rule: a player should be able to feel the weight of a rare unlock without reading any label that says "rare".

E. Co-op means together, not competing. Turn-based co-op on a single iPad. Mason reads his word (harder), Carter reads his word (simpler). Both Sprites go into one shared collection. Neither player sees the other's word difficulty — the UI does not distinguish. They win together against the game. Rule: no mechanic, label, or visual should allow one player to know they are on harder or easier words than the other.

## Operating instructions

- Build, don't describe. No plan-approval round-trips.

- Between two visual approaches, choose the one that looks more like a real game.

- Modular file structure required: src/components/, src/game/, src/data/, src/audio/, src/styles/. One giant file is a failed build.

- No stubs. A // TODO in a closed phase fails the phase.

- Never ask the user to reduce scope. If something is genuinely infeasible, implement the nearest alternative and note it in DEVIATIONS.md.

- Under-polishing is a failure mode. If the one-second test fails, keep iterating before closing the phase.

## 1. Fixed constraints

| Constraint | Value |
| --- | --- |
| Framework | React 18+ |
| Language | TypeScript, strict mode |
| Styling | Tailwind CSS |
| Build | Vite |
| Target device | iPad (tablet-first, touch-optimised) |
| Session length | 5–10 minutes hard cap — game ends itself at 10 min |
| Backend | None for PoC — all state in React, word lists in JSON |
| Audio | Web Audio API or Howler.js — all sounds procedural or free assets |
| Fonts | Rajdhani or Orbitron from Google Fonts (display/headings); Inter or similar (body) |

## 2. Visual specification — these define the aesthetic

| Element | Specification |
| --- | --- |
| Background | Deep space-black: #0A0E1A. Slow-moving particle field (stars/motes). Never static. |
| Accent colours | Amber/gold #E8A020 for correct captures. Teal #2D7D9A for UI chrome. Purple #6B3FA0 for rare tiers. |
| Typography | Orbitron or Rajdhani bold for the word display and headings. Minimum 48px for the active word. |
| Sprite display | Glowing, animated SVG or CSS sprite character. Floats up and down slowly. Pulses with a soft light. Tries to flee (drifts away) on wrong attempt. |
| Capture animation | Sprite pulls toward centre, burst of particles, screen briefly flashes gold, XP bar increments with sound. |
| Wrong attempt | Sprite darts 20–40px in a random direction, positive text prompt fades in and out, no other feedback. |
| HUD | Top bar only: session title (e.g. "Sprite Hunt"), Sprite counter ("3 / 10"), XP bar. No timer. No score. No level label. |
| Session start | Full-screen "Today's Hunt" card listing how many Sprites are available. Bounded choice: pick from 2 Sprite theme variants (e.g. Forest Hunt / Storm Hunt). Tap to begin. |
| Session end | Full-screen collection reveal. Each caught Sprite appears one at a time with its name and rarity glow. Shared total shown. "Well done" message — no score, no grade. |

## 3. Game mechanic — precise specification

Session flow:

- Session start card → player chooses hunt variant → game begins

- Sprite appears centre-screen, floating and glowing

- Word appears beneath the Sprite in large Orbitron font

- Player reads the word aloud and taps the Sprite (or types — both input modes)

- Correct: capture animation plays, Sprite joins collection, next Sprite appears after 1.5s

- Wrong: Sprite darts away, prompt appears, same word stays on screen, player retries

- After 10 Sprites (or 10 minutes): session-end collection reveal

- Co-op: after each capture, the active player indicator switches (Mason → Carter → Mason)

Word mechanic:

- Each Sprite has a rarity tier (see §4)

- Rarity tier determines the word difficulty tier — the player never sees this mapping

- Wrong attempts on the same word do not change the Sprite's rarity or tier

- Word list loaded from src/data/words.json — structured by tier, easily replaceable

Co-op mechanic:

- Two named profiles set at app launch: Player 1 (Mason) and Player 2 (Carter)

- Each has a designated word tier (configurable in src/data/config.json)

- Active player indicator: subtle glow around their name in the HUD — not a flashing label

- Both players' captures go into one shared sessionCollection array

- Neither player's word tier is displayed anywhere in the UI

## 4. Sprite rarity system

| Rarity | Colour glow | Word tier | Example Sprites | Example words (Year 1–2 AU) |
| --- | --- | --- | --- | --- |
| Common | White/silver | Tier 1 (easiest) | Air, Water | the, is, it, on, at, in |
| Uncommon | Green | Tier 2 | Fire, Earth | said, was, are, they, we |
| Rare | Blue | Tier 3 | Ghost, Duck, Punk | where, there, come, some, have |
| Epic | Purple | Tier 4 | Demon, King | because, through, different, people |
| Legendary | Gold + cosmic | Tier 5 (hardest) | Zero Point | universe, gravity, dimension, beyond |

Zero Point Sprite: Legendary tier. Triggered only when a Tier 5 word appears. Unique visual — dark background with orbiting particles, space/black hole aesthetic. Capture animation is extended (3s vs 1.5s). Name displayed as "ZERO POINT" in gold Orbitron. This is the moment of the session.

## 5. Audio specification

All audio must be cued and soft — no sudden unexpected sounds (OT requirement).

| Event | Sound |
| --- | --- |
| Sprite appears | Soft chime, ascending (0.3s) |
| Correct capture | Satisfying "chunk" + short sparkle tail (0.8s) |
| Wrong attempt | Low, soft thud — not a buzzer, not a fail sound (0.2s) |
| XP increment | Tick sound, one per XP unit (0.1s each) |
| Zero Point capture | Extended ethereal tone, space-like reverb (3s) |
| Session end | Short triumphant fanfare — warm, not aggressive (2s) |

Implement using Web Audio API oscillators and envelopes, or Howler.js with free-licensed audio files. Do not use audio that could cause dysregulation — no sudden loud sounds, no alarm-like tones.

## 6. Word list — starter set

The word list is a placeholder. It will be calibrated by the tutor and teacher once confirmed. Build the system so the entire word list can be replaced by editing src/data/words.json with no code changes.

Starter words for PoC (Australian Year 1–2 sight word curriculum, approximate):

{

"tier1": ["the", "is", "it", "on", "at", "in", "a", "I", "to", "and", "go", "no", "up", "can", "see"],

"tier2": ["said", "was", "are", "they", "we", "my", "he", "she", "all", "one", "have", "do", "what"],

"tier3": ["where", "there", "come", "some", "like", "look", "here", "day", "play", "way", "made", "make"],

"tier4": ["because", "through", "different", "people", "water", "could", "would", "should", "their", "about"],

"tier5": ["universe", "gravity", "dimension", "beyond", "infinite", "cosmic", "stellar", "horizon", "eclipse"]

}

Each session draws a randomised selection of 10 words weighted toward the active player's tier, with occasional ±1 tier variance to keep the session interesting without causing frustration.

## 7. Phase plan — gated

A phase closes only after: build → one-second test → fix top failure → re-test passes.

| Phase | Deliverable | Close condition |
| --- | --- | --- |
| 0 | Scaffold: Vite + React + TypeScript + Tailwind, file structure, Google Fonts loaded, dark background rendering, words.json and config.json wired | Dark screen renders, fonts visible, no console errors |
| 1 | Core mechanic: Sprite appears, word displays, tap/type input, correct/wrong paths, session counter, session end screen | Full session of 10 words completes without errors; one-second test passes on mechanic screens |
| 2 | Visual polish: Sprite animations (float, flee, capture burst), particle background, capture flash, XP bar animation, rarity glow colours, session-start card, collection reveal | One-second test passes — an 8-year-old Fortnite player would not call this a school app |
| 3 | Audio: all six sound events implemented, soft and cued, no sudden sounds | Audio plays correctly on all events; wrong-attempt sound is clearly non-punishing |
| 4 | Co-op mode: two player profiles, turn alternation, shared collection, hidden difficulty tiers, active player indicator | Full co-op session completes; neither player's tier is visible anywhere in the UI |

## 8. Banned outcomes — instant fail

- Light background anywhere in the app. Any shade of white or off-white = fail.

- The word "score", "correct", "wrong", "level", "test", or "grade" appearing anywhere in the UI.

- A red colour used for wrong attempts.

- Any sound that resembles a buzzer, alarm, or game-over tone.

- A visible timer or countdown anywhere in the UI.

- Static screens — every screen must have at least one animated element.

- One-file architecture. All logic in App.tsx = fail.

- A UI element that allows one player to infer the other's word difficulty.

- Asking the user to reduce scope. Infeasible item → DEVIATIONS.md.

- Stubs or // TODO comments in a closed phase.

## 9. Self-score rubric — anchored to the bar

After each phase, score the current state against the bar. For each row, write what raises the score by 1 point and implement the cheapest improvement before proceeding.

| Dimension | 1 | 3 | 5 |
| --- | --- | --- | --- |
| Game feel | Clearly a web app | Has some animation | Feels like a real game UI |
| Visual fidelity | Light/default styling | Dark theme, basic | Indistinguishable from Fortnite UI |
| Sprite presence | Static image | Floats and glows | Feels alive — reacts, flees, celebrates |
| Capture moment | Text confirmation | Animation plays | Genuinely satisfying — worth playing for |
| Wrong-attempt feel | Punishing or jarring | Neutral | Warm, encouraging, non-event |
| Co-op logic | Single player only | Turn alternation works | Neither player can see difficulty difference |
| Audio | No audio | Functional sounds | Sounds feel native to the game world |

Target: every row at 4 or above before the build is considered PoC-complete.

## 10. Files Fable 5 should produce

/

├── src/

│   ├── components/

│   │   ├── SessionStart.tsx       # Hunt variant selection card

│   │   ├── SpriteDisplay.tsx      # Animated Sprite with rarity glow

│   │   ├── WordPrompt.tsx         # Word display + input handling

│   │   ├── HUD.tsx                # Top bar: counter, XP bar, player indicator

│   │   ├── CaptureAnimation.tsx   # Burst particle effect on capture

│   │   ├── SessionEnd.tsx         # Collection reveal screen

│   │   └── ParticleBackground.tsx # Ambient particle field

│   ├── game/

│   │   ├── sessionEngine.ts       # Session state, word selection, scoring

│   │   ├── coopEngine.ts          # Turn management, shared collection

│   │   └── rarityEngine.ts        # Sprite rarity logic, tier mapping

│   ├── audio/

│   │   └── audioEngine.ts         # All sound events

│   ├── data/

│   │   ├── words.json             # Tiered word list — replaceable

│   │   ├── sprites.json           # Sprite definitions: name, rarity, visual config

│   │   └── config.json            # Player profiles, tier assignments, session length

│   └── styles/

│       └── globals.css            # Tailwind base + custom CSS variables

├── DEVIATIONS.md                  # Any spec deviations with reasons

└── STATUS.md                      # Fable 5's working memory between sessions

## Final acceptance — the two-screen test

Produce two screenshots:

- The active game screen — a Sprite on screen, glowing, word displayed beneath it, HUD visible, dark background with particles. Show it to someone who plays Fortnite. If they say "that looks like a school thing" — the build has not passed.

- The session-end collection reveal — Sprites caught displayed with rarity glows, shared total, warm congratulations message. Show it to an 8-year-old. If they want to play again to collect more — the build has passed.

Until both screens pass, iterate.